GLOBAL DIGITAL ACCESS

# Master Documentation Architecture

The blueprint for the blueprint — how GDA is defined, documented, reviewed, approved, built, tested, and changed.

| Field | Value |
| --- | --- |
| Document ID | GDA-MDA-001 |
| Version | 1.1 |
| Status | BASELINE - FOUNDER LOCKED |
| Owner | WISE — Founder / Technical Architect |
| Applies to | Global Digital Access platform, all asset packs, jurisdiction packs, instrument packs, regulatory packs, applications, infrastructure, and operations |
| Primary input | Title2Token → Global Digital Access Pre-migration Architecture Audit (Sep 2026) + Priority 1 v1.0 founder baseline |
| Rule | No major implementation begins without an approved document home, traceable requirements, and an explicit definition of done. |

Core idea: GDA should never depend on tribal knowledge. A competent engineer, lawyer, product lead, designer, auditor, or contractor should be able to enter the GDA program, determine what is true, understand why it is true, see what is still undecided, and build or review work without guessing.

# 1. Purpose and mandate

This document governs the documentation system for Global Digital Access (GDA). It does not attempt to contain every product, legal, technical, UX, security, or operational decision. Instead, it defines where every such decision must live, how documents relate to one another, how conflicts are resolved, how changes are approved, and what must be documented before implementation is allowed to proceed.

Definition of success: The documentation stack is complete when the platform can be built, tested, migrated, operated, extended to a new jurisdiction or asset class, and audited without relying on undocumented assumptions.

# 2. What “100% documented” means

“100%” does not mean creating paperwork for its own sake. It means every material decision, rule, interface, dependency, risk, control, workflow, user journey, and operating procedure has a defined source of truth. Documents may remain intentionally short, but there must be no important area where the implementation team has to invent the answer in code.

Every important concept has one canonical name and definition.

Every requirement has an ID and a home.

Every system behavior traces back to a requirement or an approved decision.

Every architecture decision has a rationale and known tradeoffs.

Every interface has a contract.

Every workflow has explicit states, transitions, owners, evidence, exceptions, and failure behavior.

Every security/compliance control has an owner and verification method.

Every release has a testable definition of done and a rollback path.

Every new asset, jurisdiction, instrument, or regulatory pathway plugs into an extension contract instead of forcing core surgery.

Every document has a lifecycle, owner, version, dependencies, and approval status.

# 3. Audit-derived constraints that shape the documentation system

The Title2Token audit materially changed the original framing. These findings must be treated as design constraints throughout the GDA documentation stack:

v1.1 terminology amendment: Protocol is the founder-approved canonical top-level GDA business object. It supersedes the prior canonical use of Project and the legacy Title2Token term Deal except in explicit migration/legacy context.

The dominant variation is not asset class alone. GDA must model asset class, jurisdiction, instrument type, and regulatory pathway separately.

Real estate is a thin module; U.S. Regulation D logic is a thicker regulatory/compliance pack. These must not be fused.

Legacy code is a donor and evidence source, not the new architectural template.

Canonical vocabularies and enforceable data contracts must exist before frontend code generation.

Permissions should be capability-based, with roles acting as bundles rather than hard-coded authorization primitives.

Workflow/checklist selection must fail loudly when no matching template exists; silent fallback is prohibited.

Deployment, environment configuration, and security controls must be reproducible from version control.

The evidence trail, separation of duties, storage model, and strong backend tests are valuable assets to preserve deliberately.

# 4. Documentation governance model

## 4.1 Source-of-truth hierarchy

When two artifacts appear to disagree, resolve the conflict using the hierarchy below. A lower layer cannot silently override a higher layer.

| Priority | Authority | Purpose |
| --- | --- | --- |
| 1 | Product Constitution | Mission, platform boundaries, core principles, non-negotiables. Highest product authority. |
| 2 | Approved Founder Decision Records (FDRs) | Explicit product/business decisions that resolve ambiguity. |
| 3 | Domain and Governance Specifications | Canonical business concepts, regulatory abstractions, lifecycle rules, evidence rules, capability model. |
| 4 | System Architecture and Security Specifications | How the approved domain model is implemented as systems and controls. |
| 5 | Data / API / Event / Integration Contracts | Machine-facing contracts implementing the architecture. |
| 6 | UX / Feature Specifications | User-facing behavior that consumes the contracts and satisfies requirements. |
| 7 | Implementation Plans / Tickets / Code | Execution detail. Code must conform upward, not redefine policy. |
| 8 | Runbooks and Operational Procedures | How the approved system is operated in production. |

Conflict rule: If two approved documents at the same level conflict, stop implementation, open a Conflict Record, identify owners, and resolve the conflict through an FDR or ADR. “The code already does it” is not a valid resolution.

## 4.2 Document status lifecycle

| Status | Meaning | Implementation rule |
| --- | --- | --- |
| PROPOSED | Document is planned but not yet authored. | No implementation dependency allowed. |
| DRAFT | Authoring in progress. | May be discussed; not implementation authority. |
| IN REVIEW | Content is complete enough for formal review. | Reviewers may request changes. |
| APPROVED | Accepted as current source of truth. | Implementation may depend on it. |
| LOCKED | Foundational document frozen for a release/core version. | Changes require formal change process. |
| SUPERSEDED | Replaced by a newer approved document. | Retained for history; not authoritative. |
| DEPRECATED | Still referenced temporarily but scheduled for removal. | No new dependency allowed. |
| ARCHIVED | Historical only. | Not active guidance. |

## 4.3 Mandatory document header

Every controlled GDA document must begin with the following metadata:

Document ID

Title

Version

Status

Owner

Required reviewers

Approver

Last updated date

Applies to / scope

Dependencies

Supersedes / superseded by

Related FDRs / ADRs / requirements

Change summary

Open decisions

Definition of done for this document

## 4.4 ID and traceability system

Use durable IDs so requirements and decisions can survive renames and reorganizations. Suggested namespaces:

| Prefix | Use |
| --- | --- |
| REQ-#### | Product/system requirement |
| FDR-#### | Founder decision record |
| ADR-#### | Architecture decision record |
| DOM-#### | Domain rule |
| DATA-#### | Data rule / field contract |
| WF-#### | Workflow/state rule |
| CTRL-#### | Security/compliance control |
| UX-#### | User experience requirement |
| API-#### | API contract requirement |
| INT-#### | Integration requirement |
| TEST-#### | Verification/test case |
| RISK-#### | Risk register entry |
| ASM-#### | Assumption |
| MIG-#### | Migration requirement |
| OPS-#### | Operational requirement |

## 4.5 Traceability chain

Every material implementation should be traceable through the following chain:

VISION → CAPABILITY → REQUIREMENT → DOMAIN RULE → ARCHITECTURE → CONTRACT → FEATURE → CODE → TEST → RELEASE EVIDENCE

A feature is not complete merely because code exists. It is complete when its requirement, design, contract, implementation, tests, and release evidence are linked.

# 5. Master documentation inventory

The following is the full target documentation architecture. “Mandatory stage” tells when an artifact must exist. Some documents can be merged if the result remains clear and traceable; the topics themselves may not be omitted.

## 5.1 Governance, strategy, and product authority

| ID / Document | Purpose | Mandatory stage | Primary owner |
| --- | --- | --- | --- |
| GDA-GOV-001 Product Constitution | Mission, principles, platform identity, regulated-activity boundaries, non-negotiables. | Before code | Founder |
| GDA-GOV-002 Vision & Strategic Thesis | Why GDA exists, target future state, differentiators, long-term thesis. | Before code | Founder/Product |
| GDA-GOV-003 Scope & Non-Goals | What Core v1 will and will not do; prevents scope creep. | Before code | Product |
| GDA-GOV-004 Capability Map | Platform capabilities independent of screens or code. | Before core design | Product Architect |
| GDA-GOV-005 Use Case & Actor Catalog | Who uses GDA and what outcomes they need. | Before UX | Product/UX |
| GDA-GOV-006 Canonical Glossary | One meaning for Protocol, Offering, Asset, Instrument, Gate, Stage, Evidence, etc. | Before code | Product Architect |
| GDA-GOV-007 Founder Decision Register | All unresolved/approved FDRs with status and rationale. | Continuous | Founder |
| GDA-GOV-008 ADR Register | Index of technical architecture decisions. | Continuous | Tech Architect |
| GDA-GOV-009 Assumptions & Open Questions Register | Makes uncertainty visible and time-bounded. | Continuous | Program Manager |
| GDA-GOV-010 Enterprise Risk Register | Product, legal, technical, security, operational, vendor risks. | Before core freeze | Risk/Founder |
| GDA-GOV-011 Documentation Change Policy | How docs are reviewed, approved, versioned, superseded. | Before doc production | Program Manager |
| GDA-GOV-012 Roadmap & Milestone Gates | Build sequence, dependencies, release gates, decision gates. | Before implementation | Program Manager |

## 5.2 Core domain model and extension model

| ID / Document | Purpose | Mandatory stage | Primary owner |
| --- | --- | --- | --- |
| GDA-DOM-001 Protocol Core Domain Model | Defines universal Protocol and its boundaries. | Before data model | RWA/Product |
| GDA-DOM-002 Protocol vs Offering Model | Separates the Protocol from financing/issuance/offering-specific data. | Before data model | RWA/Legal |
| GDA-DOM-003 Asset Class Framework | Defines asset-class discriminator and asset-pack extension contract. | Before core design | RWA Architect |
| GDA-DOM-004 Jurisdiction Framework | Defines legal/geographic jurisdiction and rule selection. | Before workflow | Legal/Product |
| GDA-DOM-005 Instrument Type Framework | Defines security, credit, commodity, tokenized security, etc. | Before workflow | RWA/Legal |
| GDA-DOM-006 Regulatory Pathway Framework | Defines Reg D and future regulatory/compliance packs independently of assets. | Before workflow | Legal/Compliance |
| GDA-DOM-007 Participant & Organization Model | Issuer, sponsor, investor, VVB, registry, counsel, broker-dealer, custodian, etc. | Before auth/partners | Product/Compliance |
| GDA-DOM-008 Role & Capability Model | Roles as bundles; capabilities as enforcement primitive. | Before auth | Security/Product |
| GDA-DOM-009 Rights & Economics Model | What holders own/receive; cash flows, claims, transfer rights, restrictions. | Before offerings | RWA/Finance |
| GDA-DOM-010 Money & Precision Standard | Currency, Decimal handling, conversions, rounding policy. | Before schema | Finance/Tech |
| GDA-DOM-011 Stage / Gate / Lifecycle Model | Defines whether stage and gate are independent and how lifecycle works. | Before workflow engine | Product/RWA |
| GDA-DOM-012 Evidence & Document Model | Evidence, documents, versions, reviews, signoffs, legal holds. | Before evidence build | Data/Compliance |
| GDA-DOM-013 Obligation & Checklist Model | Requirements, applicability, N/A semantics, versioning, templates. | Before workflow | Compliance/Data |
| GDA-DOM-014 Partner & Specialist Model | Third-party assignments, qualifications, scopes, external signoffs. | Before partners | Operations/Product |
| GDA-DOM-015 Audit & Provenance Model | What must be recorded, immutability, old/new state, reasons. | Before mutations | Data/Security |
| GDA-DOM-016 Risk & Readiness Model | How risk/readiness scores work; avoids magic thresholds. | Before dashboards | Risk/Product |
| GDA-DOM-017 Extension Contract | Exact rules for adding asset, jurisdiction, instrument, regulatory pack without core edits. | Before core freeze | Platform Architect |

## 5.3 UX, information architecture, and design

| ID / Document | Purpose | Mandatory stage | Primary owner |
| --- | --- | --- | --- |
| GDA-UX-001 Information Architecture | Navigation, objects, portal structure, relationship between global and Protocol views. | Before screens | UX/Product |
| GDA-UX-002 End-to-End Journey Map | Intake → readiness → review → activation/issuance → ongoing lifecycle. | Before screens | UX/Product |
| GDA-UX-003 Role Journey Set | Journey per major actor/capability bundle. | Before screens | UX |
| GDA-UX-004 Screen & Route Inventory | Every planned screen, purpose, actor, object, API dependencies. | Before frontend build | UX/Frontend |
| GDA-UX-005 Interaction Specification | Forms, tables, errors, confirmations, approvals, status changes. | Before feature build | UX |
| GDA-UX-006 Design System | Tokens, typography, spacing, components, states, accessibility rules. | Before UI scale-up | Design |
| GDA-UX-007 Content & Microcopy Guide | Canonical user-facing terminology, warnings, help text. | Before beta | Product/UX |
| GDA-UX-008 Accessibility Standard | WCAG target, keyboard, contrast, forms, semantics, testing. | Before UI freeze | UX/QA |
| GDA-UX-009 Internationalization & Localization | Languages, locale formats, dates, currency, jurisdictional copy. | Before international rollout | Product/Frontend |
| GDA-UX-010 Notification & Communication Design | Email/SMS/in-app events, templates, escalation, preferences. | Before notifications | Product/Ops |

## 5.4 Technical architecture and contracts

| ID / Document | Purpose | Mandatory stage | Primary owner |
| --- | --- | --- | --- |
| GDA-ARC-001 System Context Diagram | External actors/systems and GDA boundaries. | Before code | Tech Architect |
| GDA-ARC-002 Logical Architecture | Core, platform, compliance packs, instruments, assets, apps, infra. | Before code | Tech Architect |
| GDA-ARC-003 Repository & Module Architecture | Directory structure, dependency direction, forbidden imports. | Before code | Tech Architect |
| GDA-ARC-004 Backend Architecture | Service boundaries, routers, domain services, dependency injection, background work. | Before backend build | Backend Lead |
| GDA-ARC-005 Frontend Architecture | Generated contracts, domain adapters, state/data fetching, portals, feature boundaries. | Before frontend build | Frontend Lead |
| GDA-ARC-006 Workflow Engine Architecture | Requirement resolution, validators, state transitions, rollback/override semantics. | Before workflow build | Platform Architect |
| GDA-ARC-007 Authentication Architecture | Identity, sessions/JWT, MFA, account lifecycle. | Before auth build | Security/Backend |
| GDA-ARC-008 Authorization Architecture | Capabilities, scopes, tenant/Protocol visibility, fail-closed rules. | Before authz build | Security/Backend |
| GDA-ARC-009 API Contract Standard | Request/response models, errors, pagination, versioning, OpenAPI rules. | Before routes | Backend/Data |
| GDA-ARC-010 Event & Background Job Architecture | Events, scheduled jobs, retries, idempotency, audit coverage. | Before jobs | Backend/Ops |
| GDA-ARC-011 Integration Architecture | Adapter registry, webhooks, retry, credentials, observability, sandboxing. | Before integrations | Solutions Architect |
| GDA-ARC-012 Storage Architecture | Object paths, presigned URLs, retention, malware/type checks. | Before files | Backend/Security |
| GDA-ARC-013 Search & Indexing Architecture | Searchable fields, permissions, indexing strategy. | Before search | Platform |
| GDA-ARC-014 Performance & Capacity Model | Expected scale, latency targets, bottlenecks, caching. | Before load test | Tech Architect |
| GDA-ARC-015 Multi-Tenancy Architecture | Tenant isolation, organization/Protocol scopes, future enterprise boundaries. | Before enterprise | Security/Platform |
| GDA-ARC-016 Observability Architecture | Logs, metrics, traces, error tracking, alert ownership. | Before production | DevOps |
| GDA-ARC-017 Environment & Configuration Architecture | ENV, secrets, local/dev/stage/prod parity, mandatory variables. | Before deployment | DevOps/Security |
| GDA-ARC-018 Deployment Architecture | Cloud/runtime, manifests, network, domains, TLS, build/deploy flow. | Before deployment | DevOps |
| GDA-ARC-019 Release / Version / Rollback Strategy | Release model, migrations, feature flags, rollback. | Before production | DevOps/Program |
| GDA-ARC-020 Dependency Policy | Package approval, version pinning, upgrade cadence, vulnerability response. | Before production | Security/Tech |

## 5.5 Data architecture and governance

| ID / Document | Purpose | Mandatory stage | Primary owner |
| --- | --- | --- | --- |
| GDA-DATA-001 Core Data Model / ERD | Entities, relationships, identifiers, ownership. | Before migrations | Data Architect |
| GDA-DATA-002 Data Dictionary | Every controlled field: name, type, meaning, source, nullability, sensitivity. | Before core freeze | Data Architect |
| GDA-DATA-003 Canonical Enum Registry | Stages, gates, statuses, roles/capabilities, types. | Before codegen | Data Architect |
| GDA-DATA-004 Data Lineage & Provenance | Where data comes from, transformations, evidence links. | Before audit claims | Data Architect |
| GDA-DATA-005 Data Classification | Public/internal/confidential/restricted; PII/secrets/financial data. | Before security review | Security/Data |
| GDA-DATA-006 Retention & Deletion Policy | How long records/evidence persist; legal hold exceptions. | Before production | Legal/Data |
| GDA-DATA-007 Data Quality Rules | Validation, completeness, duplicate prevention, impossible-state rules. | Before core freeze | Data/QA |
| GDA-DATA-008 Migration & Import Standard | How legacy records map into GDA; reconciliation and rejection rules. | Before data migration | Data/Migration |
| GDA-DATA-009 Backup & Recovery Specification | RPO/RTO, backup schedule, restore testing. | Before production | DevOps/Data |
| GDA-DATA-010 Master Registry Strategy | Canonical jurisdiction, asset class, instrument, document, capability registries. | Before extensions | Data/Product |

## 5.6 Security, privacy, compliance, and assurance

| ID / Document | Purpose | Mandatory stage | Primary owner |
| --- | --- | --- | --- |
| GDA-SEC-001 Threat Model | Assets, attackers, trust boundaries, abuse cases, mitigations. | Before production | Security |
| GDA-SEC-002 Security Architecture | Defense layers, encryption, auth, secrets, network, secure defaults. | Before production | Security |
| GDA-SEC-003 Security Control Catalog | CTRL IDs mapped to implementation and evidence. | Before production | Security/Compliance |
| GDA-SEC-004 Secure SDLC Policy | Reviews, SAST, dependency/secret/image scanning, branch/release rules. | Before mainline build | Security/Tech |
| GDA-SEC-005 Privacy & PII Standard | PII collection, use, minimization, access, redaction. | Before PII processing | Legal/Security |
| GDA-SEC-006 Privacy Impact Assessment Template | Reusable PIA for new data-heavy features/integrations. | Before sensitive feature | Privacy |
| GDA-SEC-007 Incident Response Plan | Detection, containment, escalation, evidence, notification. | Before production | Security/Ops |
| GDA-SEC-008 Access Review Procedure | Periodic privileged access and capability review. | Before production | Security/Ops |
| GDA-COMP-001 Compliance Governance Model | Who interprets rules, approves regulatory packs, owns updates. | Before jurisdiction packs | Compliance/Legal |
| GDA-COMP-002 Jurisdiction Onboarding Standard | Evidence and approvals needed before a jurisdiction becomes supported. | Before 2nd jurisdiction | Legal/Compliance |
| GDA-COMP-003 Regulatory Change Management | How changing laws update packs without corrupting historical workflows. | Before production | Legal/Compliance |
| GDA-COMP-004 Audit Log Governance | Immutable audit controls, access, retention, review, export. | Before production | Compliance/Data |

## 5.7 Quality engineering and verification

| ID / Document | Purpose | Mandatory stage | Primary owner |
| --- | --- | --- | --- |
| GDA-QA-001 Master Test Strategy | Test pyramid, environments, ownership, gates. | Before core build | QA/Tech |
| GDA-QA-002 Requirement-to-Test Matrix | Maps each REQ/CTRL/WF rule to verification. | Continuous | QA |
| GDA-QA-003 API Contract Test Plan | Schema drift, generated clients, backwards compatibility. | Before codegen freeze | QA/Backend |
| GDA-QA-004 Core State-Machine Test Matrix | Stages, gates, invalid transitions, override, rollback. | Before core freeze | QA/Platform |
| GDA-QA-005 Authorization Negative-Path Matrix | Cross-tenant, role/capability denial, public-route scan. | Before production | Security/QA |
| GDA-QA-006 Evidence / Separation-of-Duties Matrix | Uploader/reviewer separation, supersession, legal hold. | Before core freeze | QA/Compliance |
| GDA-QA-007 End-to-End Scenario Catalog | Real Estate first; later carbon and jurisdiction combinations. | Before release | QA/Product |
| GDA-QA-008 Non-Functional Test Plan | Performance, resilience, recovery, accessibility. | Before production | QA/DevOps |
| GDA-QA-009 Security Test Plan | SAST/DAST/dependency/secret/penetration scope. | Before production | Security/QA |
| GDA-QA-010 Test Data Standard | Synthetic data, PII prohibitions, fixtures, deterministic seeds. | Before test scale-up | QA/Data |
| GDA-QA-011 Definition of Done Standard | Doc, feature, module, core, release-level DoD. | Before implementation | Program/QA |

## 5.8 Migration, delivery, and program control

| ID / Document | Purpose | Mandatory stage | Primary owner |
| --- | --- | --- | --- |
| GDA-MIG-001 Title2Token Donor Map | Preserve / isolate / redesign / remove mapped to exact legacy code. | Before porting | Migration Lead |
| GDA-MIG-002 Do-Not-Migrate Register | Explicit excluded code/data/dependencies and rationale. | Before porting | Migration Lead |
| GDA-MIG-003 Migration Strategy | Clean-core vs staged, based on production-data reality. | Before porting | Founder/Tech |
| GDA-MIG-004 Migration Dependency Graph | Order constraints between components/data/contracts. | Before porting | Program Manager |
| GDA-MIG-005 Legacy Data Migration Plan | Mapping, transforms, validation, reconciliation, rollback. | If live data | Data/Migration |
| GDA-MIG-006 Compatibility / Alias Plan | Deal→Protocol routes, identifiers, old clients, storage paths. | If compatibility needed | Tech Architect |
| GDA-MIG-007 Cutover & Rollback Plan | Exact production transition and escape path. | Before cutover | DevOps/Program |
| GDA-MIG-008 Milestone Acceptance Gates | Objective criteria to leave each migration phase. | Before porting | Program/QA |
| GDA-DEL-001 Product Backlog Architecture | Epics/features/tasks linked to requirements. | Before sprints | Product/Program |
| GDA-DEL-002 Release Plan | Release contents, sequencing, dependencies, comms. | Before release | Program Manager |

## 5.9 Operations and production readiness

| ID / Document | Purpose | Mandatory stage | Primary owner |
| --- | --- | --- | --- |
| GDA-OPS-001 Production Readiness Checklist | Security, monitoring, backups, support, rollback, legal readiness. | Before launch | Ops/Program |
| GDA-OPS-002 Service Runbooks | Common failures and recovery steps. | Before launch | Ops |
| GDA-OPS-003 Monitoring & Alert Catalog | Signals, thresholds, on-call owner, escalation. | Before launch | DevOps |
| GDA-OPS-004 Incident Management Runbook | Technical incident lifecycle and communications. | Before launch | Ops/Security |
| GDA-OPS-005 Support Model & SLA/SLO | Support channels, severity, response targets, ownership. | Before customers | Ops/Product |
| GDA-OPS-006 Vendor/Integration Operations | Credentials, quotas, outages, retries, contacts, fallback. | Before live integrations | Solutions/Ops |
| GDA-OPS-007 Secrets / Key / Certificate Rotation | Inventory, owners, rotation cadence, emergency process. | Before launch | Security/DevOps |
| GDA-OPS-008 Disaster Recovery Plan | Region/service loss, restore steps, validation. | Before launch | DevOps |
| GDA-OPS-009 Business Continuity Plan | How critical business workflows continue during outages. | Before scale | Operations |
| GDA-OPS-010 Data Recovery Drill Record | Evidence that restore procedures actually work. | Recurring | DevOps/Data |

## 5.10 Extension-pack templates — mandatory before scaling beyond one configuration

| ID / Document | Purpose | Mandatory stage | Primary owner |
| --- | --- | --- | --- |
| GDA-PACK-001 Asset Pack Specification Template | Required fields, evidence, checklist, reports, specialist roles, asset-specific risks. | Before Carbon design | RWA/Product |
| GDA-PACK-002 Jurisdiction Pack Template | Applicable laws, legal owners, constraints, local documents, approvals, change sources. | Before 2nd jurisdiction | Legal |
| GDA-PACK-003 Instrument Pack Template | Issuance/holding/transfer mechanics, economics, settlement, restrictions. | Before new instrument | RWA/Legal |
| GDA-PACK-004 Regulatory Pathway Pack Template | Rule set such as Reg D; requirements, exemptions, docs, gates, deadlines. | Before 2nd pathway | Legal/Compliance |
| GDA-PACK-005 Integration Pack Template | Provider contract, auth, events, failure/retry, sandbox, data ownership. | Before new vendor | Solutions |
| GDA-PACK-006 Capability Bundle Template | Role label, capabilities, scope, segregation-of-duties conflicts. | Before new specialist role | Security/Product |
| GDA-PACK-007 Evidence Requirement Template | Evidence type, issuer, reviewer, freshness, supersession, applicability. | Before configurable evidence | Data/Compliance |

## 5.11 Conditional vertical documents — created only when the pack is authorized

| ID / Document | Purpose | Mandatory stage | Primary owner |
| --- | --- | --- | --- |
| GDA-ASSET-RE-001 Real Estate Pack | Legacy T2T real-estate-specific fields, checklists, reports, stops, costs. | During RE isolation | RE Specialist |
| GDA-ASSET-CARBON-001 Carbon Asset Pack | Carbon-specific lifecycle, evidence, registries, methodologies, VVB interactions. | After Core v1 freeze | Carbon Specialist |
| GDA-JUR-US-001 U.S. Jurisdiction Pack | U.S.-specific legal/compliance context. | During Reg D isolation | U.S. Counsel |
| GDA-REG-REGD-001 Reg D Pack | Accreditation, bad actor, PPM/Form D/Blue Sky, deadlines, transfer rules. | During Reg D isolation | Securities Counsel |
| GDA-INST-TOKSEC-001 Tokenized Security Pack | Token standard, cap table, wallet, transfer restriction, settlement requirements. | When instrument enabled | RWA/Blockchain |

# 6. Creation sequence — what gets written first

The order below is intentional. Later documents depend on earlier decisions. Writing them out of order creates false certainty and rework.

| Wave | Goal | Primary outputs |
| --- | --- | --- |
| Wave 0 — Govern the documentation | Approve this meta-document, document lifecycle, IDs, registers, and conflict rules. | GDA-MDA-001; GOV-007/008/009/011 |
| Wave 1 — Freeze language and product boundaries | Constitution, vision, scope/non-goals, glossary, use cases, capability map. | GOV-001 through GOV-006 |
| Wave 2 — Resolve founder decisions | Protocol vs Deal, Protocol vs Offering, stages/gates, N/A semantics, broker/developer roles, money precision, live-data migration strategy. | FDR register |
| Wave 3 — Define the universal domain | Protocol, asset, jurisdiction, instrument, regulatory path, participants, capabilities, evidence, obligations, audit, extension contract. | DOM series |
| Wave 4 — Define architecture and data contracts | Repo/modules, backend/frontend, workflow, auth/authz, ERD, enums, API standard, deployment/environment. | ARC + DATA |
| Wave 5 — Define safety and verification | Threat model, controls, privacy, test strategy, matrices, Definition of Done. | SEC/COMP + QA |
| Wave 6 — Define migration | Donor map, do-not-migrate, migration strategy, dependency graph, data plan, cutover. | MIG series |
| Wave 7 — Define user experience | Journeys, IA, routes/screens, design system, content. | UX series |
| Wave 8 — Implement GDA Core | Implementation may begin only from approved documents and traceable requirements. | Code + tests |
| Wave 9 — Freeze Core v1 | Demonstrate structural/data/contract/security/verification acceptance criteria. | Core v1 release evidence |
| Wave 10 — Add extension packs | Carbon, new jurisdictions, new instruments only through approved pack templates. | PACK + vertical specs |
| Wave 11 — Production readiness | Runbooks, monitoring, DR, support, cutover, operational evidence. | OPS series |

# 7. Minimum documentation gate before the first meaningful GDA code

A repository can contain scaffolding, tooling, CI, and documentation before this gate. Business/domain implementation should not begin until the following are approved:

Product Constitution, Scope & Non-Goals, Canonical Glossary, and Capability Map.

Founder decisions that materially affect the core data/workflow model.

Protocol, Asset Class, Jurisdiction, Instrument, Regulatory Pathway, Participant, Capability, Stage/Gate, Evidence, Obligation, and Audit domain specifications.

Logical Architecture and Repository/Module Architecture.

Core Data Model, Canonical Enum Registry, and API Contract Standard.

Authentication/Authorization architecture and mandatory fail-closed access rule.

Environment/Configuration and Deployment architecture sufficient to guarantee reproducibility.

Master Test Strategy and Definition of Done.

Migration strategy informed by whether live production data/workflows exist.

Allowed before the gate: Repository initialization, linters, formatters, empty application shells, CI skeleton, documentation tooling, ADR/FDR templates, and non-domain infrastructure experiments. Not allowed: implementing business rules based on assumptions.

# 8. Definition of Done for a controlled document

A document is not APPROVED merely because text has been written. It must meet all applicable checks below:

| Check | Done when |
| --- | --- |
| Purpose | Explains what question the document owns and what it does not own. |
| Terminology | Uses canonical glossary terms or explicitly proposes changes. |
| Requirements | Contains durable REQ/DOM/WF/CTRL IDs where behavior is normative. |
| Dependencies | Names upstream/downstream documents and systems. |
| Decisions | Separates decided facts from assumptions and open questions. |
| Failure behavior | For workflows/contracts, defines invalid, missing, unavailable, and error cases. |
| Security/privacy | Identifies sensitive data, permissions, audit, and abuse implications. |
| Extension impact | Explains how a new jurisdiction/asset/instrument/pathway interacts with the design. |
| Verification | Contains testable acceptance criteria. |
| Review | Required discipline reviewers have approved it. |
| Traceability | Links to FDRs/ADRs/requirements and downstream implementation work. |
| Versioning | Has version, change summary, status, and supersession metadata. |

# 9. Review and approval model

No single discipline should approve a cross-cutting document alone. Reviews should be proportional to impact.

| Document family | Minimum review |
| --- | --- |
| Product/domain specs | Founder/Product + RWA Structuring; Legal/Compliance when regulatory meaning is affected. |
| Data/evidence specs | Data Architect + Backend + Compliance/Security as applicable. |
| Security/auth specs | Security + Backend + Product owner of permissions. |
| Workflow/gate specs | Product/RWA + Legal/Compliance + Platform Architect + QA. |
| UX specs | Product + UX + Frontend + domain owner. |
| Migration specs | Tech/Data + Program Manager + Founder for business continuity decisions. |
| Operations specs | DevOps/Ops + Security + affected service owner. |

# 10. Decision protocols

## 10.1 Founder Decision Record (FDR)

Use an FDR when the answer depends on product strategy, business model, risk appetite, terminology, customer experience, regulatory posture choice, or migration tolerance rather than purely technical correctness.

Question

Why it matters

Options

Evidence

Tradeoffs

Recommended technical interpretation (optional)

Founder decision

Effective date

Documents/code affected

## 10.2 Architecture Decision Record (ADR)

Use an ADR for a technical decision with meaningful alternatives or long-term consequences. ADRs record why a choice was made; approved specs are updated to reflect the chosen architecture.

Context

Decision

Alternatives considered

Consequences

Reversibility

Migration impact

Security/operations impact

Status

## 10.3 Assumption protocol

Any assumption that could change architecture, compliance, customer behavior, cost, or migration must receive an ASM ID, owner, validation method, and expiration/review date. Expired assumptions block dependent implementation until revalidated.

# 11. Change control

GDA documentation is living, but foundational changes must be deliberate. A change to an APPROVED or LOCKED document follows this sequence:

Open a change proposal referencing the affected document and IDs.

Describe why the current rule is insufficient and what prompted the change.

List affected documents, code modules, migrations, tests, integrations, user flows, and supported packs.

Classify compatibility impact: none / backward-compatible / breaking.

If product/business judgment is involved, obtain an FDR. If architectural tradeoffs are involved, obtain an ADR.

Update the canonical document first or in the same change set as implementation.

Update traceability and tests.

Publish a change summary and supersede the prior version rather than erasing history.

# 12. Core extension rule — the test of whether GDA is truly global

The architecture is successful only if a new supported combination can be added through documented extension points. The target combination is:

ASSET PACK  +  JURISDICTION PACK  +  INSTRUMENT PACK  +  REGULATORY PATHWAY  +  CAPABILITY BUNDLES

A new pack may register fields, requirements, evidence types, specialists, validators, report vocabularies, integrations, or UI extensions only through the extension contracts approved for that pack type. If adding carbon or a second jurisdiction requires editing unrelated Core or Real Estate files, the extension contract is incomplete and Core is not ready to freeze.

# 13. GDA Core v1 documentation freeze gate

Before declaring GDA Core v1 frozen, the documentation set must be able to answer — without guessing — all of the following:

What is a Protocol? What is an Offering? Which one owns each field?

What are the independent axes: asset, jurisdiction, instrument, regulatory pathway?

How is the correct requirement/workflow template selected, and what happens if none exists?

What does “not applicable” mean mathematically and procedurally?

What are the canonical stages and gates? Are they independent?

How are requirements layered and versioned?

Who can perform each action, based on capabilities and scope?

What evidence is required, how is it reviewed, versioned, superseded, and held?

What is written to the audit trail for every state mutation?

How does a new asset/jurisdiction/instrument/pathway plug in without core surgery?

What data types, enums, constraints, and money precision rules are enforced?

What are the API contracts and how is frontend drift prevented?

How is deployment reproduced from version control?

How do tests prove authorization, evidence separation, stage/gate behavior, and contract integrity?

How does Title2Token behavior survive inside the Real Estate + Reg D combination?

What exactly must pass before carbon work is authorized?

# 14. Repository documentation layout

Store controlled documentation beside the code so it can evolve through the same review and versioning process. A recommended starting layout:

docs/
  00-governance/
    product-constitution.md
    glossary.md
    founder-decisions/
    adrs/
    risks/
    assumptions/
  10-domain/
    protocol.md
    offering.md
    asset-class.md
    jurisdiction.md
    instrument.md
    regulatory-pathway.md
    participants.md
    capabilities.md
    stages-gates.md
    evidence.md
    obligations.md
    audit-provenance.md
    extension-contract.md
  20-architecture/
    system-context.md
    logical-architecture.md
    repository-architecture.md
    backend.md
    frontend.md
    workflow-engine.md
    authn.md
    authz.md
    api-contracts.md
    integrations.md
    storage.md
    deployment.md
    observability.md
  30-data/
    erd.md
    data-dictionary.md
    enum-registry.md
    lineage.md
    retention.md
  40-security-compliance/
  50-ux/
  60-quality/
  70-migration/
  80-operations/
  90-packs/
    assets/
    jurisdictions/
    instruments/
    regulatory/

# 15. Master build-readiness checklist

| Gate | Pass condition |
| --- | --- |
| Documentation governance approved | This document approved; lifecycle, IDs, source hierarchy active. |
| Founder decisions resolved | All blocking FDRs decided or explicitly deferred with boundaries. |
| Canonical language frozen | Glossary approved; old T2T terms mapped. |
| Core domain approved | Protocol/Offering, axes, participants, stages/gates, evidence, obligations, audit. |
| Extension contract approved | New pack test defined and architecture supports it. |
| Core data model approved | ERD, enums, constraints, money precision, identifiers. |
| Security model approved | Authn/authz, capabilities, fail-closed access, threat model. |
| Contract standard approved | Typed API rules and codegen prerequisites established. |
| Migration strategy approved | Live-data answer known; donor map and do-not-migrate list controlled. |
| Test strategy approved | Every critical rule has planned verification. |
| Environment reproducible | Configuration/deployment documented in repo; secrets not embedded. |
| Implementation backlog traceable | Epics/features link to approved REQ/DOM/ADR/FDR IDs. |

# 16. Immediate next documents to author

After this Master Documentation Architecture is approved, the next authoring sequence should be deliberately small. Do not attempt all documents at once. Start with the documents that eliminate the largest architectural ambiguity:

| # | Document | Why now |
| --- | --- | --- |
| 1 | Product Constitution | Defines what GDA is, what it is not, and what cannot be compromised. |
| 2 | Canonical Glossary | Freezes Protocol, Offering, Asset, Instrument, Jurisdiction, Regulatory Pathway, Stage, Gate, Evidence, Obligation, Role, Capability. |
| 3 | Founder Decision Register — Blocking Set | Resolve live data, Deal→Protocol, Protocol vs Offering, stage/gate relationship, N/A semantics, money precision, broker/developer role decisions. |
| 4 | Core Domain Model | Shows how Protocol connects to asset, jurisdiction, instrument, regulatory pathway, participants, evidence, obligations, offerings. |
| 5 | Extension Contract | Proves how new packs plug in without modifying core. |
| 6 | Core Data & Enum Architecture v2 | Replaces the earlier schema plan with enforceable enums/constraints and acknowledges codegen is not ready yet. |
| 7 | Workflow / Gate Architecture | Moves authority from hardcoded route logic to layered, configurable requirements. |
| 8 | Authorization / Capability Architecture | Finishes the existing capability concept and mandates fail-closed routes. |
| 9 | Migration Strategy & Donor Map | Turns the audit into an executable preserve/isolate/redesign/remove plan. |
| 10 | Master Test Strategy | Defines how each core promise is proven before Core v1 is frozen. |

# 17. Final governing rule

No guessing in code: If a developer, contractor, AI agent, lawyer, designer, or operator reaches a material question that the approved documentation does not answer, the correct action is not to invent the answer. The correct action is to raise an open question or decision record, resolve it at the proper authority level, update the source of truth, and only then implement.

This is the practical purpose of the entire documentation architecture: GDA becomes a platform whose logic can be understood, challenged, changed, and extended without hidden assumptions accumulating faster than the company can see them.

# Appendix A — Standard controlled-document template

| Metadata | Required content |
| --- | --- |
| Document ID | GDA-XXX-### |
| Title | [Canonical title] |
| Version | 0.1 / 1.0 / etc. |
| Status | DRAFT / IN REVIEW / APPROVED / LOCKED |
| Owner | [One accountable owner] |
| Reviewers | [Required disciplines] |
| Approver | [Final authority] |
| Scope | [What this document controls] |
| Out of scope | [What belongs elsewhere] |
| Dependencies | [Upstream docs/decisions] |
| Related IDs | REQ / FDR / ADR / DOM / CTRL / etc. |
| Open decisions | [Explicit unresolved questions] |
| Change summary | [What changed in this version] |
| Definition of done | [Objective approval criteria] |

Recommended body structure: Executive summary → Goals → Non-goals → Definitions → Requirements/rules → Flows/models → Failure and exception behavior → Security/privacy/compliance impact → Extension impact → Dependencies → Acceptance criteria → Open questions → Change history.

# Appendix B — Standard Founder Decision Record

| Field | Content |
| --- | --- |
| FDR ID | FDR-#### |
| Question | Single decision in plain English |
| Why now | What work is blocked |
| Context/evidence | Facts only |
| Option A | Benefits / risks / reversibility |
| Option B | Benefits / risks / reversibility |
| Other options | If material |
| Decision | Founder-approved answer |
| Effective date | Date |
| Affected artifacts | Docs, code, data, UX, migration |
| Follow-up requirements | REQ IDs created from the decision |

# Appendix C — Standard Architecture Decision Record

| Field | Content |
| --- | --- |
| ADR ID | ADR-#### |
| Title | Decision statement |
| Status | Proposed / Accepted / Superseded |
| Context | Why a decision is needed |
| Decision | Chosen architecture |
| Alternatives | Serious options considered |
| Consequences | Positive and negative |
| Reversibility | Cost/difficulty to change later |
| Security/ops impact | Control and production implications |
| Migration impact | Legacy/data/compatibility implications |
| Related requirements | REQ/DOM/CTRL IDs |

# Appendix D — Source inputs used to form this architecture

This meta-document was formed from the GDA planning sessions and the September 2026 “Title2Token → Global Digital Access” pre-migration architecture audit. The audit reviewed 44,958 lines across 282 files without changing code and identified the key constraints reflected here: jurisdiction/instrument variation, thin real-estate coupling, U.S. Reg D concentration, schema/enum debt, capability authorization, audit/evidence strengths, migration risks, and the clean-core-before-carbon sequence.